**Project 201 Sprint Planning Notes**

**Team:** Project 201

**Sprint:** 1

**Date:** 14-04-2023

**Attended:** Kaida Zhang, Khaled Haji, Kimberley Tan, Brian Rabino, Van Pham

Scrum Master: Kaida Zhang

Product Owner:

Development team:

Front-End: Kaida Zhang, Kimberley Tan, Khaled Haji

Back-End: Van Pham, Brian Rabino

1. **Goal**

*The aim of this sprint is to develop the registration and login features for the User.*

1. **Duration of the sprint**

*2 weeks*

1. **What is the team’s vision for this sprint?**

*The following features are committed to the development of this sprint:*

*1. User Registration (PBI 1)*

*2. User Login (PBI 2)*

1. **Estimation in story points**

***PBI1. As a user, I want to be able to create an account, so that the app can record me and my data***

8 story points – The points account for both the front-end and back-end implementations. Most of the members are learning the framework from scratch, and independently, so we expect there to be a learning curve.

***PBI2. As a registered user, I want to log into my account, so that my information can only be accessed by me.***

3 story points – The team expects this feature to be quite short, as the infrastructure will have been implemented in the registration feature.