**Project 201 Sprint Planning Notes**

**Team:** Project 201

**Sprint:** 2

**Date:** 10/09/2022

**Attended:** Kaida Zhang, Kimberley Tan, Khaled Haji, Brian Rabino, Van Pham

Scrum Master: Kaida Zhang

Product Owner: Parag Gaikwad

Development team:

Front-End: Kaida Zhang, Kimberley Tan, Khaled Haji

Back-End: Van Pham, Brian Rabino

1. **Goal**

*The aim of this sprint is to develop the program and make it able to be used and played by user, which contain some basic features and User Interface.*

1. **Duration of the sprint**

*2 weeks*

1. **What is the team’s vision for this sprint?**

*The following features will be implemented as the basic functionality in this sprint:*

*1. View Yoga Teacher List (PBI 3)*

*2. Search for a Teacher (PBI 4)*

1. **Estimation in story points**

***PBI3. As a user, I want to be able to view the list of yoga teachers on the homepage, so that I can find the teachers that interest me.***

8 story points - This user story involves front-end development only. The front-end will require a new section on the homepage to display the list of yoga teachers, potentially including their names, photos, and short bios. The team has experience with displaying lists of items on web pages, but there may be some challenges with integrating the new section with the existing homepage design and ensuring the teachers' information is up-to-date and accurate.

***PBI4. As a user, I want to be able to search for teachers by name or keyword, so that I can quickly find the teacher I need.***

3 story points - This user story involves front-end development only. The front-end will require a search bar and a way to display search results, based on the user's input for name or keyword. The team has experience with implementing search features on web pages, and this feature should not require significant back-end changes or data validation. However, there may be some challenges with optimizing the search algorithm and ensuring the search results are relevant and accurate.